YogaAlign — AI Pose Correction Coach

Progress Report

Date: June 13, 2026

# 1. Assigned Work

The team was assigned to build an AI-powered yoga pose correction application that guides a practitioner step-by-step through a yoga pose in real time, using camera-based body pose estimation and a local (on-device) machine learning model, with an additional local large language model (LLM) providing detailed coaching feedback when the user struggles with a step. The key requirements assigned were:

- Detect, in real time, whether the practitioner's body position matches the expected pose for the current step of a yoga asana, using a camera feed.

- Break each of 13 selected yoga poses (Standing, Sitting, Prone, and Supine categories) into a sequence of verifiable steps, and guide the user through them one at a time.

- Provide actionable, prioritized coaching feedback — including safety-relevant corrections — when the user is stuck on a step, generated by a locally-hosted AI model (no paid cloud APIs).

- Design the system to optionally incorporate wearable motion-sensor (IMU) data alongside the camera feed for improved accuracy, even if sensor data collection is still in progress.

- Build a lightweight web application (Node.js/Express backend, browser frontend) that runs the entire pipeline — pose estimation, ML classification, and LLM coaching — locally.

# 2. Work Completed

## 2.1 Data Collection & Dataset Preparation

- Collected pose-practice recordings from 7 participants across 9 recording sessions (40 individual pose recordings in total), covering all 13 supported yoga poses, captured as sequences of MediaPipe 33-point body landmarks (x, y, z per frame), with synchronized 6-axis IMU sensor packets and per-session metadata.

- Collected a second batch of recordings from 8 additional participants (9 further sessions, covering the 7 “Standing” poses), bringing the project to 15 participants / 18 sessions total. This batch has now been merged into training_data.json — see Section 2.2.

- Built prepare_dataset_v2.py to convert raw recordings into a labeled training set, applying three key techniques:

  - Landmark normalization — translates landmarks so the hip-midpoint is the origin and scales by torso length (shoulder-midpoint to hip-midpoint distance), making the model invariant to the user's distance from the camera and body proportions.

  - Mirror augmentation — generates left/right-flipped duplicates of every sample (with landmark pairs swapped), doubling the dataset and helping the model generalize to either-side orientation.

  - Clustering-based step labeling — replaced naive “equal time chunks” labeling with an unsupervised k-means clustering algorithm (implemented from scratch, k-means++ initialization) that groups frames into the natural number of steps per pose, orders clusters chronologically, and smooths the resulting labels with a median filter.

- Final dataset spans 74 distinct “step” classes across the 13 supported poses.

## 2.2 Dataset Merge & Model Retraining

- Wrote merge_new_participants.py, which applies the same normalization, k-means step-labeling, median smoothing, and mirror-augmentation pipeline as prepare_dataset_v2.py to the new participants' landmark recordings (IMU channels zero-filled, matching the existing 105-feature format), and merges the result into training_data.json.

- Dataset grew from 29,116 samples (7 participants) to 66,410 samples (15 participants) — split 56,448 train / 9,962 validation (85/15).

- Retrained the pose-step classifier (TensorFlow.js feedforward network: Dense 256 → Dropout → Dense 128 → Dropout → Dense 64 → Dense 74 softmax) on the merged dataset, using an equivalent training budget (~18 epochs) to the previous run.

- Validation accuracy on the merged dataset: 74.38% (val loss 0.6974) — down from the 87.25% figure measured on the smaller 7-participant dataset. This drop is expected, not a regression: the merged set more than doubles the data and adds 8 new participants' Standing-pose recordings, so the model is now being scored on substantially more body-type and form variation than before. The earlier 87.25% reflected strong fit to a narrower set of 7 people; 74.38% is a more realistic measure of generalization to new practitioners.

- Follow-up (v3) retraining: the 74 step classes are highly imbalanced (102–3,233 samples per class, ~33x range). Continued training with class-balanced minibatch sampling (each batch drawn uniformly across classes rather than by raw frequency) plus a learning-rate decay schedule (0.001 → 0.0005 → 0.0002 over ~21 epochs) raised validation accuracy from 74.38% to 79.27% (val loss 0.50) — a +4.9 point gain — with no change to the model architecture or 105-feature input format.

- Investigated whether incorporating real IMU sensor data could close the remaining gap to 80%+. Finding: the original 7-participant batch (29,116 samples) already contains real, non-zero accelerometer/gyroscope readings — these were never at zero weight. The raw sensor logs captured for the 8 new participants, however, were recorded with the new 10-sensor array and currently report all-zero accelerometer and gyroscope values for every packet (only orientation/quaternion fields are populated), so there is no real accel/gyro data available yet to merge in for that batch. Real IMU integration for the new participants therefore remains blocked on the sensor firmware streaming non-zero accel/gyro values (see Section 5.3 of the User Manual).

- Updated server.js to apply the identical normalization to live camera landmarks at inference time, ensuring training and real-time inference use matching feature representations.

## 2.3 Local LLM Coaching Integration

- Replaced the earlier cloud-based Gemini integration with a fully local Ollama LLM (default model: llama3.2), removing any dependency on external paid APIs.

- Implemented the /api/ollama-feedback endpoint, which is triggered when the user has been “stuck” on a step (model detects a violation) for more than 3 seconds, and returns structured JSON coaching feedback.

- Added a 10-second cooldown on the frontend to prevent repeated LLM calls while the user continues to adjust.

## 2.4 Application & Verification

- Built the end-to-end web application: pose-selection screen, live camera view, step instruction card, and AI feedback panel, in a dark-themed UI.

- Hybrid feedback loop: a fast (every 500ms) ML check verifies step completion, while the slower LLM coaching only kicks in for sustained difficulty — balancing responsiveness with depth of feedback.

- Smoke-tested the retrained model end-to-end (load → predict) via the TensorFlow.js pipeline to confirm the new model artifacts integrate correctly with server.js.

# 3. Ongoing Work & Timeline

The following items are in progress or planned, with estimated completion timelines:

- Live MediaPipe pose integration: Connect the already-loaded MediaPipe Pose model to the live camera feed in app.js. The analysis pipeline (server.js) is fully functional, but the frontend currently sends placeholder landmark data instead of real-time detections.  (Target: ~1 week)

- Video-upload analysis flow: Re-integrate the existing multer-based video upload pathway with the retrained model so users can also analyze pre-recorded session videos.  (Target: ~1 week)

- IMU sensor fusion (revised 10-sensor design): The hardware design has been finalized as a 10-sensor IMU array (BNO085-based — one sensor per major limb segment plus upper/lower spine; see User Manual Section 5.3 for the full placement table), each streaming accelerometer, gyroscope, and orientation (quaternion/Euler) data. This supersedes the earlier single 6-axis-IMU placeholder. The current 105-feature vector (99 landmark + 6 zero-filled IMU) is a placeholder and will need to be redesigned around this larger 10-sensor channel set once real sensor recordings are available; IMU_ENABLED remains false until then.  (Target: 3–4 weeks, pending hardware recordings)

- Continue collecting additional sessions from more participants for ongoing dataset growth.  (Target: Ongoing)

- Further accuracy tuning: Class-balanced retraining (v3) brought validation accuracy from 74.38% to 79.27%, just under the 80% target. Remaining headroom is expected to come from joint-angle-derived features, a larger network, and/or real accelerometer/gyroscope data once the new 10-sensor array's firmware streams non-zero values (see Section 5.3 of the User Manual).  (Target: Ongoing, alongside dataset expansion)